# BookVue

# Project Plan

Date: 06-03-2023
Student: Todor Dimitrov

Version: 2.0

Contents

Project Description	3

Project definition	3

Scope and Preconditions	4

Strategy	4

Stakeholders	4

Deliverables	4

URS	4

Test plan and test report	4

UML Class diagram	4

Software system	4

	Web Application	4

	Windows Application	4

Non-Deliverables	5

Constraints	5

Phasing	5

Phase 1: Project initiation	5

Phase 2: Design and Architecture	5

Phase 3: Web Application Development	5

Phase 4: Windows Application Development	6

Phase 5: Testing and Deployment	6

Phase 6: User Testing and Feedback	6

Testing strategy	6

# Project Description

## Project definition

Client 
The client is a physical book shop and its Owner of the shop.

Contact Person: Tutor
client info: book.vue@gmail.com

Team 
Includes an individual developer from Fontys who is going to be working on this project.

Contact Person: Todor Dimitrov

Email: todor.dimitrov@student.fontys.nl

Current situation

The current situation, there is not current information system. In the current times the competition for physical book shops gets stronger with the selling of books with more Authors joining in and wanting to reach more audience. With one of the biggest competitors being Amazon having their own E-readers and their own economy system for books. Furthermore, 
E-reading gets more popular and web shops even more popularized.

Problem description
The problem the physical book shop occurs is that the regular customers don’t want to come back to the shop, because they may be lazy or just don’t want to go out to the local book shop. As well as the shop is not reaching many new customers than the regular it’s customers. The book shop is looking for another way to have access to the shop for it’s customers and writers. Because every time there is a new book or new publisher the shop wants to have an easier way of following that as well as displaying it to its customer. And meetings and gatherings the shop has been doing so far has been too costly for the shop and this all takes time and effort.

Project goal
The goal of this project is to make easier access to the regular customers buying from their favorite book shop. The Shop also would like to be able to reach wide auditory of new customers and Authors bring in more revenue to the business owner which will help the company development in the future with opening more shops and being one of the biggest books distributers in the country.

## Scope and Preconditions

The book shop project’s scope includes developing an application for the book management to manage book for their shop working with new Authors and selling the of books available in the store to their customers. This tool will allow the book managers to add new books from the store as well as removing out of stock books from the store. Key features are adding and selling books. Statistics is outside the scope for the current project’s scope.

## Strategy

For the project during the 16 weeks, will be used Agile method of working. The project will be divided into multiple phases, including such as planning, designing, developing(implementation), testing and presenting.

## Stakeholders

There are 4 stakeholder categories. The client which is the book shop, the Authors, Readers and the Book manager

- Authors: Users who create and publish books.

- Readers: Users who discover, purchase, and discuss books.

- Book manager: Site maintainers responsible for moderation and content control.

# Deliverables

## URS

## Test plan and test report

## UML Class diagram

## Software system

### Web Application

### Windows Application

# Non-Deliverables

Maintenance
Training for future users
Source code
User menu (guides)

# Constraints

Technical:

For creating the software, we will be using the C# application Visual Studio 2022/ MS SQL database

The deadline Time for delivering the project will be:

14th June

# Phasing

### Phase 1: Project initiation

- Wireframe – 2 hours

- UML – 10 hours

- Interview the client and potential users: 1 hours

Total 16 hours

### Phase 2: Design and Architecture

- Develop a project architecture UML: 20 hours

- Design the database schema: 14 hours

Total 34 hours

### Phase 3: Web Application Development

- Develop user registration and categorization features: 12 hours

- Implement book discovery and purchase functionality: 12 hours

- Enable Readers and Authors to leave reviews and create blogs: 24 hours

- Develop the backend system for Authors: 12 hours

- Implement user-friendly UI: 10 hours

Total 70 hours

### Phase 4: Windows Application Development

- Build a desktop application for book managers: 16 hours

- Implement functionality for managing user permissions: 12 hours

- Create a user-friendly interface for book managers: 3 hours

Total 31 hours

### Phase 5: Testing and Deployment

- Develop a comprehensive test plan and test cases: 12 hours

- Conduct unit testing, and user acceptance testing: 20 hours

- Address and resolve identified defects or issues(feedback): 6 hours

- Deploy the web and desktop applications: 16 hours

Total 54 hours

### Phase 6: User Testing and Feedback

Tasks:

- Conduct usability testing with real users: 5 hours

- Gather user feedback and make necessary UI/UX improvements: 6 hours

- Test the application's performance: 2 hours

Total 13 hours

Total phasing hours 218

# Testing strategy

Throughout the development of the project we will be using unit and integration testing to ensure the foundation of the project is solid.